## Slide 1: The Inevitables Object Sensor and Mobile Navigation

## Slide 2: Project vision
The development of mobile communications allows for the development of applications for the independent navigation of persons with visual disabilities.

## Slide 3: Functional requirements
Navigation through the use of Wi-Fi Access point data
Functionality across a broad range of mobile devices and operating systems
Obstacle sensors should be Bluetooth enabled
User device should notify users of impending collision
Obstacle sensors should determine localization and distance from user device

## Slide 4: Methodology
We will be using the Agile Methodology
short iterations or sprints.
use of the Slack Messaging
At each deadline we will meet with the client to make sure that they are kept up to date with our progress.
The client will be kept up to date each week with the progress of the project.

## Slide 5
Chart: Burn down chart per Iteration
| 21 | 20 | 19 | 18 | 17 | 16 | 15 | 14 | 13 | 12 | 11 | 10 | 9 | 8 | 7 | 6 | 5 | 4 | 3 | 2 | 1
Ideal tasks left | 0 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20
Documentation
&
Preparation
Implementation Phase
Testing & Review
Iterations consist of 1 to 4 week sprints.
Backlogs of work, documentation and planning first then implementation and testing
Shows minimal use of time for documentation.
Testing and implementation may overlap.
May fall behind during implementation due to problem or more issues arising.
Most time spent and work done will be on Implementation.
We will be using Waffle as a live scrum board tracking our progress.
Team will never follow this straight line, it implies the team will work at a constant velocity